My part before proposal milestones

| Activities |  |  | Month Of Start Of Activity |  | Month Of End Of Activity |  | Indicators Of Progress |  |  | Role of Applicant Institute |  |  |  |  | Role Of Partners |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OBJECTIVE : Empower visually impaired individuals to maintain indoor plants independently. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component purchase & data collection, Prototype design |  | 2 |  |  |  | 4 |  |  | Relevant data collection |  |  | Data gathering - specify functional modules |  | --NA-- |  |
| Development of IoT-based app with alert features. |  | 4 |  |  |  | 6 |  |  | Implementation |  |  | Connection and implementation |  | --NA-- |  |
| Testing |  | 6 |  |  |  | 7 |  |  | Testing |  |  | Testing |  | --NA-- |  |
| Financial Input Required(Rs.In Lakhs): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activities |  |  | Month Of Start Of Activity |  | Month Of End Of Activity |  | Indicators Of Progress |  |  | Role of Applicant Institute |  |  |  |  | Role Of Partners |
| OBJECTIVE : Monitor plant health and provide actionable feedback for plant care. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component purchase & Data Preprocessing | 2 |  |  | 4 |  |  |  | Relevant data collection |  |  | Data gathering - specify functional modules |  | --NA-- |  |  |
| Development of IoT-based app with voice assistant. | 4 |  |  | 6 |  |  |  | Implementation |  |  | Connection and implementation |  | --NA-- |  |  |
| Development of AI model to analyze plant health and detect disease. | 7 |  |  | 9 |  |  |  | Implementation |  |  | Assembling and implementation |  | --NA-- |  |  |
| Testing | 9 |  |  | 12 |  |  |  | Testing |  |  | Testing |  | --NA-- |  |  |
| Financial Input Required(Rs.In Lakhs): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activities |  |  | Month Of Start Of Activity |  | Month Of End Of Activity |  | Indicators Of Progress |  |  | Role of Applicant Institute |  |  |  |  | Role Of Partners |
| OBJECTIVE : Enhance personal safety with movement detection. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component purchase & Data Collection | 2 |  |  | 4 |  |  |  | Relevant data collection |  |  | Data gathering - specify functional modules |  | --NA-- |  |  |
| Prototype design | 4 |  |  | 6 |  |  |  | Developing Design |  |  | developing the design with complete work flow including functional modules |  | --NA-- |  |  |
| Data processing and send alerts | 6 |  |  | 8 |  |  |  | Implementation |  |  | Assembling and implementation |  | --NA-- |  |  |
| Testing | 8 |  |  | 10 |  |  |  | Testing |  |  | Testing |  | --NA-- |  |  |
| Financial Input Required(Rs.In Lakhs): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Adittya’s part

| S.No | Infrastructure/Equipment | Capacity | Quantity | Specific Requirement In The Project | Estimated Value(Rs.In Lakhs) |
| --- | --- | --- | --- | --- | --- |
| 1 | Raspberry pi | IoT | 10 | controller | 0.37500 |
| 2 | Sensors and LCD Panel | Sensors | 10 | input and output unit | 2.25000 |
| 3 | CC Cameras | Camera | 5 | Monitoring the environment | 0.85000 |
| 4 | Communication Module | Communication | 4 | Bluetooth Module, WIFI Module, and GPS Module | 0.30000 |
| 5 | Resources for Deep Learning model | Servers | 5 | Resources for Deep Learning model | 1.33000 |
| 6 | Miscellaneous SIM Card, Wifi card Alert Signal, LED’s, App Installation and cost | NA | 1 | Miscellaneous SIM Card, Wifi card Alert Signal, LED’s, App Installation and cost | 0.30000 |
| 7 | Esp32 | Wi-Fi & Bluetooth MCU | 10 | Wireless communication and control | 0.03000 |
| 8 | Esp32 CAM | Camera module | 5 | Image processing and object detection | 0.02100 |
| 9 | DC motor | 5V/12V motor | 2 | Automation | 0.00826 |

| Non Recurring Cost(Rs. In Lakhs) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Equipment (A) | Accessories (B) | Total (A) | Contribution by company (Rs in. Lakhs) | Total Support requested from BIRAC (Rs in. Lakhs) |
| 5.460 | 4.750 | 10.21 | 0.000 | 10.21 |

|  | Consolidated Budget |  |
| --- | --- | --- |
|  |  | Rs. (in lakhs) |
| a | TOTAL CONTRIBUTION BY APPLICANT | 0.000 |
| b | TOTAL SUPPORT REQUESTED UNDER BIRAC | 15.560 |
|  | (I) GRANTS-IN-AID | 15.560 |
|  | (II) LOAN | -NA- |
| c | TOTAL COST OF THE PROJECT | 15.560 |
| d | TOTAL COST OF THE PROJECT (IN WORDS): | Fifteen Lakhs and Fifty-six Thousands |